# Tiromoana Bush Advisory Group

## Tiromoana Bush Year 3 (2007-2008) Work Plan

Introduction

The following Year 3 Work Plan is based on the time-line outlined in the Tiromoana Bush Restoration Project Management Plan (Section 8.8; referred to as the ‘Management Plan’ in this work plan). Year 3 actions are to be undertaken in the 2007/08 financial year commencing 1 July 2007. The preparation of this Year 3 Work Plan involved the Tiromoana Bush Advisory Group who reviewed the restoration activities undertaken during Year 2 (2006/07) and then approved the present work plan (see Section 10.4 of the Management Plan) at their 27 July 2007 meeting.

1.  Management Planning

Action 1.1: Annual Work Plan Preparation

- Complete review of 2007/08 restoration work.

- Prepare 2008/09 work plan in time for the June 2008 Tiromoana Bush Advisory Group meeting.

Action 1.2:  Tiromoana Advisory Group Meetings

- Hold Advisory Group meetings in December 2007 (Tiromoana Bush) and June 2008 (Christchurch - review of 2007/08 work and approval of 2008/09 work plan).

2.  Monitoring

Action 2.1:  Photopoints

- Re-photograph existing photopoints in December 2007, including all permanent vegetation plot photopoints and restoration plot photopoints.

Action 2.2:  Permanent Plots

- Establish five permanent plots in areas of gorse shrubland.

- Establish 8-12 permanent plots in grassland (stratified by distance from kanuka remnants and aspect).

- Establish additional permanent plots to monitor restoration plantings once they are established (see Section 9.3 of the Management Plan).

- Remeasure existing restoration monitoring plots.

Action 2.3:  Bird Monitoring

- Remeasure the bird monitoring lines established in 2005 in October 2007 (this is the last base-line measurement).

Action 2.4: Other Faunal Monitoring

- Explore options to establish baseline invertebrate monitoring (eg, through DOC or a university student) plus some specific weta monitoring (eg, using weta homes).

3.  Plant and Animal Pest Control

Action 3.1: Weed Control

- Continue mapping of woody weeds

- Complete removal of wilding conifers

- Complete removal of willows (possibly by trunk poisoning)

- Remove any hawthorn present

- Prioritise and if necessary remove other woody weeds.

Action 3.2:  Animal Pest Control

- Review AHB and CWS control programmes targeted at a variety of animal pests around the landfill and more widely across Tiromoana farm and Tiromoana Bush (eg, rats, cats, mustelids and possums) to determine their potential benefits for biodiversity in Tiromoana Bush.

- Maintain an ongoing review of rabbit and hare numbers and instigate control as required.

- Undertake Canada goose control if numbers dictate in consultation with relevant organisations.

Action 3.3: Fencing

- Continue to maintain boundary fences.

4.  Plant Restoration

Action 4.1: Restoration Propagation

- Review beech propagation work to date with the goal of establishing at least 300 black beech plants in propagation.

- Continue with collection of seeds/cuttings for general restoration plantings (for 2008/09 and beyond).

- Plant ca. 4000 plants in the field and instigate appropriate maintenance for earlier plantings.

- Review all propagation and planting undertaken over the previous two years with the aim of modifying the approach to propagation and planting as necessary (with input from Nick Ledgard and Miles Giller).

5.  Recreation and Community Relations

Action 5.1:  Public Walking Track

- Complete and open Stage 2 of the Tiromoana Bush walkway.

- Complete two shorter link tracks.

- Ongoing maintenance of walkway.

Action 5.2:  Newsletter, Brochures and Web Page

- Update Tiromoana Bush web site on a regular basis.

- Contribute material to the Transwaste Canterbury newsletter as required.

Action 5.3:  School Liaison

- Work with Untouched World Foundation to further Tiromoana Bush restoration goals and provide education to participating students.

- Make presentation on Tiromoana Bush project to interested staff and students at Rangiora High School, Hurunui College and Kaiapoi High School.

Action 5.4: Voluntary Workers

- Facilitate voluntary input from individuals and groups to assist with the Tiromoana Bush project as arises.

Action 5.5:  Research

- Support ENSIS field-scale research on direct seeding (Nick Ledgard).

- Implement field trial to assess the effect of opening out kanuka canopy on understorey regeneration (David Norton).

- Support research undertaken by University of Canterbury M.For.Sc. student on historical changes in Tiromoana Bush vegetation cover and current vegetation pattern (Arison Arihafa).

- Support other research relevant to the objectives of the Tiromoana Bush project on a case-by-case basis.